Technical Addendum: Requirements and Specifications for System

# Request for Offer

## CLIENT shall provide:

Full technical and project documentation as part of the Request for Offer (RfO), including:

- Project Execution Orientation by CLIENT Project Management (PM), including stage gate facilitation.

- CLIENT Technical Management of Work Packages during:

- Design & Build

- Installation

- Commissioning

- Acceptance Testing

## Applicant shall provide:

- Quality Management under the Project Management Plan (PMP).

- Work Breakdown Structure (WBS) as specified by Contractor:

- Defined roles and responsibilities

- Technical scope

- Deliverables and measurable criteria

- Integration with MINERVA and SCK CEN site requirements, including:

- 3D Model

- Support System Interfaces

# Requirements and Deliverables Management

## 2.1 Scope Management via:

- Requirements Traceability Matrix (RTM)

- Deliverables Traceability Matrix (DTM)

## Quality Management provisions:

### Quality Assurance (QA) by Contractor :

- Integrated Quality Assurance Plan (QAP)

- Declaration of deviations and alternatives from reference standards

- Explicit listing of applied codes and standards

- Declaration of Conformity

### Quality Control (QC):

- Verification and validation procedures

- Demonstrations, proof, and tangible evidence

- Timely submission of evidence

- Compliance with ISO/API or equivalent standards

# System Lifecycle and Reliability

3.1 Reliability Considerations:

- MTBF and Preventative Maintenance

- Planned Obsolescence

- On-site Dedicated Support

3.2 Technical Expertise Areas:

- Process, Safety, Materials, Reliability, Auxiliaries, Environmental, Sustainability

3.3 Lifecycle Risk Assessment:

- Consequences of not addressing reliability from design to operation

3.4 Design vs Operational Considerations:

- New Equipment

- Aging Components

- Lifetime Extensions

3.5 Availability of Skilled Technicians:

- Field welding and orbital/plasma cutting expertise

- Radiographic weld inspection

- Routine pressure and vacuum integrity checks

3.6 Quality Risks:

- Performance turndown stability

- Operational reliability

- Integration and terminal point management

- Auxiliary Services

- Control System reliability under transient and steady-state conditions

- Broker Integration for:

  - Load/Supply balancing

  - Feed-forward logic

  - Operational Mode start/finish indicators

# Operational and Technical Considerations

4.1 Operational Expertise Required (CLIENT and/or Contractor):

- Cryogenics

- Mechanical

- Process

- Instrumentation and Control

- Vacuum, Electrical, HVAC

- Process Cooling and Instrument Air Supply

4.2 Control Stack and Software Requirements:

- Sensor and feedthrough leak-tightness validation

- OEM/Supplier-specific connectors (e.g., Swagelok VCR)

4.3 Technology Readiness Level (TRL) Expectations:

- Best-in-class configuration for high TRL subsystems

4.4 Energy Efficiency Considerations:

- Implementation of PSA Desiccant, PVPS Vacuum, TED Expanders

- Metrics for:

  - Motor/Pump efficiency

  - Hardware pinch points

  - Vapour fraction quality factor

- Energy Recuperation systems

# Preventative and Reliability Maintenance

5.1 Full-Scope Maintenance Includes:

- Routine inspections

- On-demand repair and refurbishment

- End-of-life replacements

5.2 Planned Obsolescence Definition:

- Expected service life and scheduled replacements

5.3 Maintenance Grouping (Non-Operational Condition):

- Inventory of spare parts

- On-site service equipment

- Repair kits for:

  - Mechanical seals

  - Bearings

  - Oil replacement

  - Vacuum and fluid seals

  - Motors

5.4 Justification Elements:

- Space allocation for cryogenic storage

- Resource planning:

  - Contractor vs. CLIENT-provided FTEs

  - Shared QPLANT/QCELL resources

- Training/competency:

  - Maintain FAT performance over 40-year lifecycle

# Execution Planning and Safety Considerations

6.1 Execution Phase Access Planning:

- Personnel access

- Safety monitoring

- Oxygen deficiency detection

6.2 Training Requirements:

- System modeling

- Dynamic simulation tools

- Equipment handling and software use

- Troubleshooting and maintenance procedures

# CAPEX & OPEX Considerations

7.1 Contractor Offer to include:

- Full BOM in digital format

7.2 Control System Maintenance Plan:

- Annual software and hardware updates

- HMI enhancements

7.3 Cleanroom Execution Protocols:

- PPE compliance for welding, rigging, noise, etc.

7.4 Site Installation Risks (MINERVA, CCB-SAB1, AUB-SAB2):

- Particulate emissions

- Fumes from thermal processes

7.5 Pipe Erection Requirements:

- Adherence to specified mechanical and process standards

7.6 Handover Scope Includes:

- Installation and pre-maintenance readiness

- Operator training

- Contractor presence during warm-up

- Commissioning support

# Tools and Reliability Equipment for Installation & Maintenance

8.1 Toolkits for Erection & Commissioning:

- Matching OEM specifications (dimensions/weight)

8.2 Sustainable Reliability Tooling:

8.2.1 Leak and Vacuum Detection:

- Helium leak detection skids

- Data-logging electronics

8.2.2 Welding Equipment:

- Installation and maintenance use

- Radiographic testing

- Orbital welders

8.2.3 General Gas Fitting Tools:

- Maintenance of external helium vessels

- Pressure, purity, and quantity telemetry

8.2.4 Relief Devices and Instrumentation:

- Relief valves and bursting disks

- Sensors and sensor cables

8.2.5 Calibration and Control Systems:

- Calibration kits for I&C systems

- Backbone hardware for:

  - PVPS

  - HP compressors

  - QRB internals

8.3 Spare Parts and Inventory Management

GOAL (this is technical addendum topics – for offfer

This document forms a contractual and technical baseline for offer evaluation, ensuring coherence between CLIENT and Contractor responsibilities regarding project integration, reliability, operational integrity, and long-term system maintenance.